ENGR101 Project 3 (AVC)
Meeting Log:
02/06/20 First Meeting (1 hour, Discord Call):
- Appointed the team’s positions
- Made an initial plan for starting up the project and who is doing what.
  - Will and Zunayed did the test cases
  - Sukhjinder did the ensured that the plan was done and that SFML was installed on the machines.
  - Elliot made sure that the pictures from the ECS website were pushed to the GitHub repo
- We sorted out the logistics with what operating system everyone was using and how we are going to manage the code for everyone.
  - Elliot and Sukhjinder: Linux
  - Will and Zunayed: Windows
03/06/20 Second Meeting (40 minute, Discord Call):
- Sorted out the schedule for the next main part of the project
  - Elliot sorting out the code for core part of project
  - Will and Zunayed sorting out the test cases for the core part fo code
  - Sukhjinder made a start on the progress report for the project
  - Planned a meeting for 09/06/20

09/06/20 Third Meeting (22 Minutes, Discord Call):
- Elliot has finished the code for core
- Will and Zunayed have made test cases for the test program
- Will and Zunayed going to make test cases for the core part of the code
- Meetings every 3 days, except this week where we are having another meeting in another two days, Thursday because our plan requires the Core and Completition to be due that day.

15/06/20 Fourth Meeting (30 Minutes, Discord Call):
- Made a new plan table and updated the jobs each of us had to do
- Need to ask questions in the labs
- Met our milestones so far
- Need to make test cases for the Completition and Challenge
- Checked out Zunayed’s Code for the Core and Completition