AVC Plan
# Team Name: 13
# Team Members & contact info:
Elliott Ramoo	ramooelli@myvuw.ac.nz
William Mahone	mahonewill@myvuw.ac.nz
Zunayed Habib	habibezuna@myvuw.ac.nz
Sukhjinder Singh	singhsukh@myvuw.ac.nz
# Communication tool:
 Discord
# Roles:
Sukhjinder Singh - Project Manager (organising team meetings, reporting regularly on progress)

Elliott Ramoo - Software Architect (writing core code and extending functionality)

William Mahone - Software writing, testing and documentation (debugging software and committing to git, writing test cases and documenting performance against milestones)

Zunayed Habib - Software writing, testing and documentation (debugging software and committing to git, writing test cases and documenting performance against milestones)

Github: https://github.com/Sukhj1nder/ENGR101-Project-3

Date	Objectives	Due date	Item due	Conflicts	Tasks
02/06/2020	Start the Project	4 June	Testing code	102 Test	[All] Complete AVC plan / - Tests all installations. Write test cases for the team / Sukhjinder- Ensures Plan is done. / Help to install SFML on all team computers / Elliot- Get/save pictures from the ECS website
	Core and Completion	11 June	Core code	171 test	[All] Write code so robot / 11/5 1 & 2 moves through / [All] Intro & Background for / report progress report / started / X- In charge of Q1 code / X - In charge of Q2 code / X- Debug hardware if / Robot is not fit for the circuit / X - Help debug & check / report, plan meetings for / following week / X- Checks code for Q1&2 / enables robot to completes / circuit, debug/fix if / necessary