AVC Plan
# Team Name: 13
# Team Members & contact info:
Elliot Ramoo
William Mahone
Zunayed Habib
Sukhjinder Singh
# Communication tool:
 Discord
# Roles:
Sukhjinder Singh - Project Manager (organising team meetings, reporting regularly on progress)

Elliot Ramoo - Software Architect (writing core code and extending functionality)

William Mahone - Software writing, testing and documentation (debugging software and committing to git, writing test cases and documenting performance against milestones)

Zunayed Habib - Software writing, testing and documentation (debugging software and committing to git, writing test cases and documenting performance against milestones)

Github: https://github.com/Sukhj1nder/ENGR101-Project-3

Date	Objectives	Due date	Item due	Conflicts	Tasks
02/06/2020	Start the Project	4 June	Testing code	CYBR171 Test	[All] Complete AVC plan / - Tests all installations. Write test cases for the team / Sukhjinder- Ensures Plan is done. / Help to install SFML on all team computers / Elliot- Get/save pictures from the ECS website
04/06/20	Core and Completion	11 June	Core code / and Completition Code		[All] Write code so robot moves through the white lines. - Done 04/06/20 / Elliot - In charge of code / - Done 11/06/20 / Will and Zunayed – Make test cases for the core part of code – Done 12/06/20 / Sukhjinder - Help debug & check, report, plan meetings for following week – Done 13/06/20
12/06/20	Challenge	17 June	Challenge code	ENGR121 Test / PHYS114 Assignment due	Challenge code needs to be finished – Elliot / Test cases for the challenge code – Will and Zunayed / Finish the README.md for the GitHub and the progress report. - Sukhjinder / [All] – Finish the Individual Report and Individual Logs